# Smart Office System Project Plan

# Project Overview

This document outlines the implementation plan for the Smart Office System v3.0, which integrates AI-powered document processing, automated workflow management, and real-time collaboration features into a unified platform.

# Project Timeline

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| Phase 1: Architecture | Jul 2026 - Aug 2026 | System design, API spec, DB schema |
| Phase 2: Core Engine | Aug 2026 - Oct 2026 | AI pipeline, document processing engine |
| Phase 3: Web Platform | Oct 2026 - Dec 2026 | Vue3 frontend, collaboration features |
| Phase 4: Mobile App | Dec 2026 - Feb 2027 | iOS/Android apps, offline sync |
| Phase 5: Launch | Feb 2027 - Mar 2027 | Beta testing, performance tuning, GA |

# Team Structure

Project Lead: Zhang Wei (Architecture & coordination)

Backend Team: 4 engineers (Go microservices, AI pipeline)

Frontend Team: 3 engineers (Vue3, real-time collaboration)

Mobile Team: 2 engineers (React Native, iOS/Android)

QA Team: 2 engineers (E2E testing, performance benchmarking)

# Risk Assessment

[High] AI model latency may exceed SLA targets under peak load

[Medium] Third-party API dependency (docx/pdf parsing) version compatibility

[Low] Mobile offline sync conflict resolution complexity